# 3_tmm_technicalscoping_by_solution_architect.docx — Contract-ready (annotated)

Generated: 2026-03-22 11:57:59Z (UTC)

# Agreed technical clarifications (Part-2)

ITSM platform is ServiceNow (ATLAS); REST paths/auth provided via configuration; no hardcoding.

Part-2 is source-agnostic: receives JSON payload from Part-1; no mail/Graph/EWS logic in Part-2.

Payload JSON schema provided at startup; design must adapt to schema changes (schema-version aware).

Dedupe rules provided via external JSON configuration; software must adopt changes without code edits.

Attachment constraints: none mandated; Part-2 must pass through attachment metadata/refs transparently.

Basic audit via structured log4python logs.

Internal senders only (assumed enforced upstream in Part-1).

Production-only deployment for live use.

Observability, security, and compliance use bank standard controls.

# Out of scope (confirmed)

Mailbox/Graph/EWS integration (Part-1 responsibility).

Routing rules, CMDB/service catalog mapping, and on-call roster integration.

Priority model (P1/P2), SLA timers, breach rules, and escalation paths.

Live incident dashboard and success-metrics collection.

Team model/capacity planning and analyst cutover plan.

MS Teams message action or '/incident' command (explicitly out of scope).

# TBC / to be refined in delivery

Two-way update ownership and mechanism between ServiceNow and the original email thread.

Slim intake field list (mandatory vs optional) for Part-2 payload.

Failure modes: queue & replay for ServiceNow outage; retry/backoff and duplicate suppression.

Noise control: throttling/backoff and quarantine queue for low-confidence items.

Config strategy: location of schema/config files, update method (restart vs hot-reload), versioning and rollback.

Idempotency key derivation and merge semantics for deduplicated incidents.

Logging schema (trace/correlation ids, payload version, outcomes, ServiceNow sys_id).

Secrets management for ServiceNow credentials (vault, rotation schedule).

——— Original document content below ———

Technical scoping my solution architect

Scope (MVP, 8–10 weeks)

Email-to-Case Gateway

Dedicated mailbox (e.g., risk-ops-incidents@…).

Parse subject/body/attachments; store raw email; auto-create incident with priority hint.

Note: Though this is part of problem statement and Product owner requirement by not part of this project. Software is split into two parts

Part-1) Reading email and generating payload to Part-2

Part-2) provide number of API’s to Part01to interact. Apart from managing rest of lifecycle

email-to-Case (optional day-1)

Message action or “/incident” command with screenshot support.

Auto-Routing & Deduplication

Route by service/runbook; dedupe by correlation ID (system, dashboard, feed) and time window.

Two-Way Updates

Assignment, ETA, workarounds, and resolution pushed back to the original email thread/ message.

Slimline Required Fields

Analysts supply symptoms; resolver groups enrich with service/component.

Solution Approach (Overview)

Intake Gateway between user channels and ITSM:

Parse + Enrich: Extract time, environment cues, service hints; attach raw email for audit.

Refer to Email-to-Case Gateway in the beginning of this document

Route: Service catalogue + on-call roster; allow rapid reassignment.

Dedupe: Merge duplicates into a single major incident.

Notify: Bi-directional updates back to the original email/thread.

Enrichment Shift-Right: Resolver groups apply component/service classification post-intake.

Security & Compliance

Use existing Exchange DLP and retention; ITSM remains the source of truth.

Immutable, time-stamped event timeline with full message content and attachments.

Risks & Mitigations

Noise/false positives: Allow-list key senders, apply throttling, and use dedupe rules.

Mis-routing: Routing tests; clear reassignment paths; feedback loop to improve rules.

Low adoption: Default to the mailbox; co-design with analysts; <1 minute to raise an incident.

Audit gaps: Store raw emails; change control; regular sampling in post-incident review.

Investment (ROM)

MVP: 8–10 weeks, small cross-functional squad (PO/BA, 2–3 engineers, 1 ITSM admin, 0.5 Sec/Compliance).

Run cost: Low—leverages existing mail/ITSM capabilities.

Decision & Ask

Approve Epic: Low-Friction Incident Intake & Tracking for Market Risk Operations.

Prioritise in BoW: Start next quarter for MVP go-live the following quarter.

Enable: Dedicated mailbox app registration (if in scope), ITSM API/webhook access, routing rules, on-call roster.

Acceptance Criteria (MVP)

Email to the dedicated mailbox creates a case with owner + SLA in ≤ 60 seconds.

P1/P2 incidents appear on the live dashboard immediately with SLA countdown.

Dedupe reduces duplicate cases by ≥ 70% during major incidents.

All key updates (assignment, ETA, workaround, resolution) are pushed back to the same email thread.

Immutable timeline includes original email content and attachments.

MTTA improves by ≥ 40% within 12–16 weeks for market-time incidents.

Sample User Stories

As a monitoring analyst, I can email a symptom summary with a screenshot and get an incident created and routed automatically, so I don’t leave my monitoring tools.

As an on-call engineer, I receive a case with enough context (time window, environment cues, attachments, links) to start triage immediately.

As a risk lead, I can see P1/P2 status, ownership, and SLA burn-down in one place.

As audit/compliance, I can reconstruct the full communication trail from first email to closure.

Glossary : Copilot- Ignore this section no action required

Optional not part of intended software: this is soft requirements met outside the scope of this new application

Success Metrics (12–16 weeks post go-live)

MTTA ↓ 40–60% for market-time incidents.

MTTR ↓ 20–30% for P1/P2.

Coverage: ≥ 90% of live issues raised by email are auto-captured in ITSM.

Visibility: 100% of P1/P2 have owner + SLA within 2 minutes of first report.

Adoption: ≥ 80% positive analyst rating in post-incident survey.

Live Incident Dashboard

Queue, SLA burndown, MTTA/MTTR, breach flags; visible to ops and risk leads.

Audit & Compliance

Immutable timeline; message/attachments retained under policy; ITSM is system of record.

Future Phase 2 (4–8 weeks)

On-call/pager integration; structured subject tags (e.g., [VaR][P1]); runbook shortcuts; post-incident review capture; trend analytics.

Non-Goals

Replacing ITSM or re-platforming core risk systems.

Forcing analysts into architecture-level classification at intake.

Building a new portal.

One-Slide Talking Points (for Steering)

Problem: Portal is too slow for live incidents; users email symptoms; issues lack visibility, ownership, and audit trail.
Why Email First: Fits symptom-first reporting, zero context switching, natural attachments, built-in collaboration, governed by existing DLP/retention.
Solution: Email → auto-create & route in ITSM; two-way updates; live dashboard.
Outcomes: MTTA ↓ 40–60%, MTTR ↓ 20–30%, 100% P1/P2 visible with owner+SLA ≤ 2 min, ≥ 80% analyst satisfaction.
Ask: Approve epic; enable mailbox/ITSM integrations; deliver MVP in 8–10 weeks.